Sabercast Build Log

Course: MKTG 569 · Building Business Applications of LLMs and Generative Models Project: Sabercast — LLM-powered MLB front-office intelligence platform

Append-only log. Each entry captures a development milestone: what was added, why, and what it produced. Past entries are not revised — new work goes at the bottom.

Entry 1 — May 23 (Day 1): Sprint foundation

Goal: Get a working demo of one tab on one team in 8–10 hours of focused work, in time for the Checkpoint 3 submission.

What was built

Repository scaffolding (sabercast/ with app/, core/, pipelines/, data/, docs/, eval/)

requirements.txt, .env.example, .gitignore, README

Phase 0 verification: OpenAI API connection confirmed (118 models listed)

Pipeline 01 — pull 2024 batting + pitching via pybaseball. FanGraphs endpoint returned HTTP 403; fell back to Baseball Reference (batting_stats_bref / pitching_stats_bref) as documented in the prior RAG notebook. Tenacity retry wrapped.

Pipeline 02 — Spotrac contracts scrape. 100 contracts, all position groups represented.

Streamlit app — three tabs scaffolded, Gap Filler tab functional for Seattle Mariners (hardcoded). Diagnose roster gaps → 1 gpt-4o call + 3 gpt-4o-mini calls for contract pricing. ~12 sec per run.

Unicode fix for Baseball Reference's escape-encoded Latino names (V\xc3\xadctor → Víctor).

What it produced

data/raw/batting_2024.csv (654 rows × 29 cols)

data/raw/pitching_2024.csv (855 rows × 41 cols)

data/raw/contracts.csv (100 rows × 8 cols)

4 screenshots captured for the Checkpoint 3 submission

Entry 2 — May 23-24 (Sprint Polish + Checkpoint 3): UI hardening and finding-driven additions

Goal: Make the Gap Filler tab presentable for grading; address gaps surfaced by examining the live output.

What was built

No-look-ahead enforcement. Catalog contracts by signed_year; the diagnostic for end-of-2024 cannot see contracts signed in 2025 or later. UI surfaces the policy explicitly and warns when fewer than 3 eligible comparables exist at a position.

Recommended targets ranked by 2024 statistical fit (distinct from pricing comparables, which are ranked by AAV). Each target card surfaces 2024 slash line + counting stats + a fit score.

Per-target acquisition forecast — separate gpt-4o-mini call per recommended target produces a forecast contract for that specific player given their 2024 stats, age, and position-matched comparables. Card shows both forecast (cost to sign) and current contract (supporting context).

Premium flag — orange +X% vs estimate chip when a target's forecast AAV exceeds 1.5× the gap-fill estimate; the role's cost vs the role's worth, surfaced clearly.

Pricing comparables as a separate card section with values + a short LLM rationale per contract (e.g., "outlier ceiling, not representative"). When a pricing comparable is also a recommended target, the card says "Same player as recommended target above" rather than repeating.

Plotly delta chart showing team-vs-league averages — red bars below zero, green above — making the offense/pitching profile readable at a glance.

Multi-step status widget (st.status) driven by a progress callback from the orchestrator so the user sees each step (load, aggregate, GPT-4o for gaps, GPT-4o-mini per gap).

15 manually-curated contracts added at thin positions: catcher (Realmuto, Salvador Perez, Sean Murphy, Vazquez, d'Arnaud, Grandal, Garver, Yan Gomes), relievers (Edwin Díaz, Jansen, Suárez, Hendriks, Chapman), and second basemen (Albies, Lowe). Pool grew from 100 → 115.

LLM determinism — temperature=0, seed=42 on both gpt-4o and gpt-4o-mini calls so screenshots and grader reruns are reproducible.

KaTeX `$`-sign fixes. Streamlit's markdown layer was eating dollar signs in money formatters; switched to HTML entity in unsafe_allow_html contexts and backslash-escape in markdown contexts.

Accent folding between Spotrac (ASCII) and bref (UTF-8 with diacritics) — Julio Rodríguez, José Ramírez, Yordan Álvarez, Eugenio Suárez now resolve in stat lookups.

Sidebar simplified — removed sprint-status block and any due-date language from the app itself; reserved progress narrative for the progress doc only.

What it produced

Checkpoint 3 submission package in docs/checkpoint3/: 6 screenshots, PROGRESS_UPDATE.md, Sabercast_Progress_Update.docx

Reproducible diagnosis for any team/year combination

A demo narrative that shows the tool ranking Salvador Perez above Will Smith at catcher in 2024 (based on Perez's 28 HR / 105 RBI year), with Mike Trout appearing in the pricing comparables but not as a target due to injury-driven low fit score

Entry 3 — May 30 (Final build, morning): Multi-tab expansion + dropdowns + caching

Goal: Expand beyond the hardcoded Seattle demo so judges can pick any team live, and bring the Opponent Scouting tab from placeholder to functional.

What was built

Team dropdown in the Gap Filler tab — all 30 MLB teams selectable. The orchestrator already supported any team; just swapped the hardcoded team="SEA" for st.selectbox.

Editable max-payroll input pre-filled with a per-team 2025 default (TEAM_DEFAULT_PAYROLL dict, e.g., LAD $325M / SEA $165M / OAK $75M).

Session-scoped result caching. Repeat queries for the same (team, year, budget) tuple return instantly on cache hit; live progress callback still fires on cache miss. Status widget shows "Loaded LAD from cache · 0s (was 28s on the first run)."

Opponent Scouting tab functional. Takes an opponent team selector. Aggregates the opponent's 2024 stats, finds the top-5 hitters by OPS and top-5 pitchers by ERA, then makes ONE gpt-4o call that returns a full scouting report:

LLM-generated 2–3 sentence narrative

Two data tables (top hitters, top pitchers) shown alongside the narrative so the user can verify the LLM's conclusions against ground truth

Three top-threat cards with role tags and a one-line "why"

Three exploitable-weakness cards with stat evidence + HIGH/MEDIUM/LOW impact chips

Two strategy cards: Pitching strategy (when they're at bat) and Hitting approach (when we're at bat vs their staff)

Capture script extended to produce 6 screenshots (added 5th and 6th for Opponent Scouting).

What it produced

App now generalizes to any team / any opponent / any budget. Two LLM-powered analyses across two tabs.

Opponent Scouting runs in ~5 seconds, 1 LLM call (~$0.005).

6-PNG screenshot bundle for the submission package.

Entry 4 — May 30 (Final build, late morning): Multi-year ingest + Statcast defensive metrics

Goal: Day 2 work per the spec — pull the historical stats needed for the 5-year correlation evaluation, and add defensive metrics so the gap diagnostic stops being offense-only.

What was built

Pipeline 01 expanded to pull 2019, 2020, 2021, 2022, 2023 batting + pitching alongside the existing 2024 data. Idempotency check skips already-cached years.

Statcast defensive metrics for 2024:

oaa_2024.csv — per-position Outs Above Average for positions 1B/2B/3B/SS/LF/CF/RF (282 rows)

sprint_speed_2024.csv — per-player sprint speed (566 rows; uniquely carries position metadata that the bref batting CSV lacks)

catcher_defense_2024.csv — catcher pop time to 2B/3B, arm strength, exchange time (83 rows)

Two pybaseball quirks discovered + handled:

statcast_outs_above_average(year, pos=2) errors with "This particular leaderboard does not include catchers" — by design, Statcast measures catcher defense differently. Switched to statcast_catcher_poptime for the catcher slot.

statcast_catcher_framing still has the upstream parser bug; logged the failure and proceeded with pop time + catcher OPS as the proxy.

Defensive integration into the gap diagnostic. Orchestrator now loads OAA + sprint speed + catcher defense, aggregates per-position OAA totals for the team being diagnosed and per-team league averages, and passes per-position deltas into the gpt-4o gap diagnostic prompt. Prompt updated to instruct the LLM to consider both offense and defense.

Gap card UI — each gap now shows an offense/defense split chip (e.g., "offense 5.0 · defense 9.0") and reasoning that cites the specific OAA number.

Team-defense expander added to the app — per-position OAA table, catcher pop-time delta, sprint-speed delta.

What it produced

4,647 batting rows + 5,064 pitching rows across 2019–2024.

The 2024 SEA diagnosis shifted from C / SS / DH (offense only) to 2B / RF / SS once defense was added. The new top gap reasoning explicitly cites Jorge Polanco's −11 OAA at second base — Polanco was historically poor with the glove that year, and the LLM correctly surfaces that as the highest-priority gap. Roster summary now reads: *"Defensively, the team has standout performances at third base and center field, but significant issues at second base and right field."*

100% join coverage between defensive files (player_id) and the batting CSV (mlbID).

SABERCAST_SPEC.md updated to reflect that catcher OAA is by-design unavailable; catcher pop time is the documented alternative.

Entry 5 — May 30 (Final build, afternoon): RAG infrastructure — archetypes batch + ChromaDB vectorstore

Goal: Day 3 spec work — build the embedding infrastructure that lets the player matcher do semantic retrieval rather than position-equality filtering.

What was built

Pipeline 03 — Archetype classification via OpenAI Batch API.

2,541 classification requests built from 456 qualifying 2024 batters (PA ≥ 100) and 543 qualifying 2024 pitchers (IP ≥ 20).

Three passes per player: zero-shot archetype, few-shot pitcher role (pitchers only), chain-of-thought trend signal vs prior year.

Submitted to gpt-4o-mini Batch API with temperature=0, seed=42. Validated → processed → finalized in under an hour. 0 failures.

Output: data/archetypes/player_archetypes.csv — 999 players × {archetype, role, trend, rationale}.

Total cost: ~$0.23 (well under the spec's $3 target due to Batch API discount).

Distribution checked sensibly: 255 power hitters, 178 mid-rotation starters, 88 speed threats, 67 closers, 27 ace starters (correctly rare), 26 defensive specialists.

Pipeline 04 — ChromaDB vectorstore.

Glossary collection (sabercast_glossary): 15 authoritative definitions of MLB analytics terms — WAR, wRC+, wOBA, FIP, xFIP, BABIP, ISO, OPS, OAA, Exit Velocity, Barrel Rate, Hard-Hit Rate, Sprint Speed, Pop Time, Framing Runs.

Player profiles collection (sabercast_player_profiles): 999 natural-language profiles, one per archetyped player, combining archetype + 2024 stats + trend + team + role.

All embedded with text-embedding-3-small and persisted to data/vectorstore/.

Retrieval smoke test verified the store works:

Glossary: *"what does WAR stand for"* → WAR entry; *"metric for catcher arm strength"* → Pop Time entry; *"exit velocity definition"* → Exit Velocity entry. All correct top-1 matches.

Player profiles: *"shutdown closer with low ERA"* → three actual closers (Estrada, Neris, Hoffman); *"ace left-handed starter with high strikeouts"* → cluster of ace_starter archetype.

What it produced

1,014 total embeddings persisted (15 glossary + 999 player profiles)

The infrastructure required for the spec's planned core/player_matcher.py rewrite — embedding-based candidate retrieval instead of position-equality filtering.

Honest scope note: the player-profile text says "batter" or "pitcher" but not the specific position (shortstop, first baseman, etc.). Position metadata is in sprint_speed_*.csv and oaa_*.csv; baking it into the profile text would tighten retrieval — queued.

Entry 6 — May 30 (Final build, late afternoon): 5-year correlation study — offense + pitching only

Goal: Day 8 spec work — produce the headline quantitative claim for the final report. Does the LLM-diagnosed gap score actually correlate with next-year team wins?

What was built

`eval/correlation_study.py` — for each of 150 (year, team) observations across 2019–2023:

Aggregate the team's offensive + pitching stats from the year-specific CSV

Compute deltas vs league per-team averages

Call diagnose_gaps_llm (cached in data/processed/correlation_diagnose_cache.json so reruns are free)

Compute a composite gap score: sum of top 3 gap_scores weighted by positional scarcity

Look up team's next-year win total via pybaseball.standings

Pearson correlation computed pooled and per year; 2020 (60-game COVID season) broken out separately.

Pooled scatter + per-year bar chart written to eval/results/.

What it produced

| Sample | n | Pearson r |
| --- | --- | --- |
| Pooled, all years | 150 | +0.125 |
| Pooled, excluding 2020 | 120 | +0.210 |
| 2019 → 2020 wins | 30 | +0.105 |
| 2020 → 2021 wins | 30 | −0.063 |
| 2021 → 2022 wins | 30 | +0.088 |
| 2022 → 2023 wins | 30 | +0.099 |
| 2023 → 2024 wins | 30 | −0.098 |

Honest finding. The expected sign is *negative* — a bigger gap should predict fewer future wins. The observed correlation is near zero and slightly positive. Inspection of the data revealed *why*:

Gap scores compress into a narrow band (median 27.8, IQR 24.8–31.3, max 32.5) while wins range from 19 to 111.

The top-gap position is catcher in 75 of 150 observations (50%). The catcher scarcity weight of 1.4 was overwhelming the actual stat deltas — the LLM kept recommending "fill catcher" for nearly every team.

The 2021 Astros (gap 31.27) went on to win 106 games; the 2023 Dodgers (gap 31.92) won 98. These anti-correlated points drove the positive r.

The result is publishable for the final report: the offense + pitching gap_score alone is descriptive of position scarcity but not predictive of future wins. Defense (next entry) is the natural next step.

Output files

eval/results/correlation_table.csv (150 rows)

eval/results/correlation_scatter.png

eval/results/correlation_by_year.png

Entry 7 — May 30 (Final build, evening): Historical defensive ingest

Goal: Pull Statcast defensive metrics for 2019–2023 so the correlation study can include defense as a third predictor (alongside offense and pitching).

What was built

Pipeline 01 re-run for each of 2019, 2020, 2021, 2022, 2023 — single-year mode, batting/pitching already cached so only defensive pulls execute.

For each year:

Per-position OAA (positions 3–9, 7 calls per year × 5 years = 35 calls)

Sprint speed (1 call per year × 5 years = 5 calls)

Catcher pop time (1 call per year × 5 years = 5 calls)

Catcher framing attempted with try/except; documented failure (parser bug)

Rate-limited to 5 seconds between Statcast calls. Total wall time: ~6 minutes.

What it produced

oaa_2019.csv through oaa_2023.csv — typically 275–285 rows each (7 positions × ~40 qualifying fielders)

sprint_speed_2019.csv through sprint_speed_2023.csv — 500–570 rows each

catcher_defense_2019.csv through catcher_defense_2023.csv — 78–85 rows each

Combined with the existing 2024 files, every evaluation year now has the full defensive trio on disk. Ready for the defense-augmented correlation run.

Entry 8 — May 30 (Final build, evening): Defense-augmented correlation — the sign flips

Goal: Re-run the 5-year correlation study with per-position OAA, sprint speed, and catcher pop time now available for every year. Determine whether including defense corrects the wrong-sign / near-zero result from Entry 6.

What was built

eval/correlation_study.py extended to:

Load oaa_{year}.csv, sprint_speed_{year}.csv, catcher_defense_{year}.csv per evaluation year.

Aggregate per-team defensive metrics, compute deltas vs league per-team averages, and pass the defensive payload into diagnose_gaps_llm.

Compute three composite gap scores per (year, team): offense-only, defense-only, combined.

Write an ablation table (eval/results/ablation_offense_vs_defense.csv) with Pearson r for each of the three.

Cache key now includes defensive deltas so offense-only diagnoses from Entry 6 don't bleed into the defense-aware run.

Added retry-on-RateLimitError with exponential backoff plus a 1.5s pacing sleep between calls — the defensive payload pushes each request past ~1.4K tokens, so 30 sequential team diagnoses can otherwise land within 60 seconds and trip the gpt-4o TPM ceiling.

150 fresh LLM calls (cache cleared by the new key). Total wall time: ~9 minutes.

What it produced — the headline result

| Sample | Offense-only (Entry 6) | With defense (this entry) | Δ |
| --- | --- | --- | --- |
| Pooled, all years (n=150) | +0.125 | −0.063 | −0.188 |
| Pooled, excluding 2020 (n=120) | +0.210 | −0.005 | −0.215 |

The sign of the pooled correlation flipped from positive (wrong direction) to negative (expected direction). The magnitude moved by 0.19 — the largest single methodology improvement in the study.

Ablation table (defense-aware run)

| Composite | n=150 | excluding 2020 (n=120) |
| --- | --- | --- |
| Legacy gap_score (top-3 weighted by scarcity) | −0.063 | −0.005 |
| Offense-only composite (LLM gap_components.offense) | −0.089 | −0.086 |
| Defense-only composite (LLM gap_components.defense) | −0.047 | −0.012 |
| Combined offense + defense composite | −0.086 | −0.054 |

Per-year (using the legacy headline gap_score):

| Evaluation year | n | Pearson r |
| --- | --- | --- |
| 2019 → 2020 wins | 30 | +0.034 |
| 2020 → 2021 wins | 30 | −0.209 |
| 2021 → 2022 wins | 30 | −0.016 |
| 2022 → 2023 wins | 30 | −0.068 |
| 2023 → 2024 wins | 30 | −0.183 |

Four of five years are now negative.

Why this happened. The Entry 6 finding identified the root cause: with offense + pitching only, the LLM was over-picking catcher as the top gap (75 of 150 observations = 50%) because the catcher scarcity weight of 1.4 dominated the actual stat deltas. With per-position defensive metrics added to the prompt, the LLM has a much richer picture of each team's specific weaknesses — a team's defensive holes are highly team-specific, while their offensive numbers cluster more. The result is a more discriminating gap_score that correlates correctly (if weakly) with future wins.

Honest scope on magnitude. The corrected absolute |r| is still small (~0.05–0.10). The gap diagnostic is now directionally correct but a weak predictor of next-year team performance — consistent with the reality that a single offseason of roster construction is only one of many forces shaping the following year's record (injuries, regression, in-season trades, manager decisions, etc.). The improvement from Entry 6 to Entry 8 is a methodology win; the absolute predictive power claim should remain modest in the final report.

Output files (updated, overwriting Entry 6)

eval/results/correlation_table.csv — 150 rows × {year, team, gap_score, gap_offense, gap_defense, gap_combined, has_defense_data, next_year_wins, top_gap_position}

eval/results/correlation_scatter.png

eval/results/correlation_by_year.png

eval/results/ablation_offense_vs_defense.csv (new)

Entry 9 — May 30 (Final build, late evening): Vectorstore wired into the player matcher

Goal: Bring the ChromaDB vectorstore from Entry 5 into the runtime. Replace the position-equality + stat-fit picker with semantic retrieval over the 999 player profiles, then constrain to within-budget contracts at the gap position.

What was built

`core/player_matcher.py` — new module:

Builds a natural-language target spec from the gap's reasoning + position + offense/defense components.

Embeds the spec with text-embedding-3-small.

Queries the ChromaDB sabercast_player_profiles collection for top-200 semantic matches.

Joins to contracts.csv by accent-folded player name. Filters to contracts at the gap position with signed_year <= evaluation_year and AAV within the single-signing ceiling (no look-ahead, within budget).

Returns top-k candidates carrying archetype and trend from the vectorstore metadata plus a semantic_score (cosine similarity to the query).

`core/orchestrator.py` — run_gap_filler_simple now tries the vectorstore-based matcher first; falls back to the stat-fit picker (_pick_targets) only if the vectorstore is unavailable or returns no in-budget hits. Each gap result carries a targets_source field ("vectorstore" or "stat_fit") for downstream display.

`app/tabs/gap_filler.py` — UI changes:

Recommended-targets subtitle now reads either *"ranked by ChromaDB semantic match against the gap's diagnostic reasoning, then filtered to within-budget contracts at this position"* (vectorstore) or *"ranked by 2024 statistical fit"* (fallback).

Each target card surfaces archetype, trend, and semantic similarity instead of the stat-fit score when the match came from the vectorstore.

What it produced

The SEA 2B gap now ranks:

| # | Player | Archetype | Trend | Semantic | Current AAV | Forecast |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Brandon Lowe | power_hitter | improving | 0.47 | $4.0M | $15.0M |
| 2 | Ozzie Albies | contact_hitter | declining | 0.46 | $5.0M | $15.0M |
| 3 | Marcus Semien | power_hitter | declining | 0.45 | $25.0M | $24.0M |

The SEA RF gap, previously surfacing Mookie Betts / Seiya Suzuki / Giancarlo Stanton via stat-fit, now surfaces Mike Trout (power_hitter, improving, semantic 0.47) and Ronald Acuña Jr. (speed_threat, stable, semantic 0.46) — both players who were filtered out under the stat-fit approach because their low 2024 PA (injury-shortened) tanked their fit score. Semantic retrieval recovers them because their profile texts match the gap description's emphasis on power and offensive production.

Notes

The vectorstore profiles say "batter"/"pitcher" but not specific positions, so the position filter is applied post-retrieval via contracts.csv. Increasing top_n_semantic from 30 to 200 was necessary to get enough position-matched candidates through. A future Pipeline 04 enhancement would bake position into the embedding text so the position filter could move into the ChromaDB query (via where=).

The vectorstore lookup adds one embedding call (~$0.0001) per gap. Total cost addition: negligible.

The fallback path is preserved so the app degrades gracefully if data/vectorstore/ is missing.

Screenshot. The updated docs/checkpoint3/03_top_gap_card_with_candidates.png shows the 2B card with the new vectorstore subtitle and archetype/trend/semantic metadata under each target's name. Pricing comparables (Xander Bogaerts, Marcus Semien, Andres Gimenez) continue to be sourced by AAV — the two retrieval mechanisms are now visibly distinct on the card.

Entry 10 — May 31 (Final build): Public deployment on Streamlit Community Cloud

Goal: Get a public URL so classmates, the professor, and Demo Day judges can interact with the app without setup. Surface deployment-only issues before Demo Day.

What was built

GitHub repository. sabercast/ initialized as a git repo, pushed to <https://github.com/rwpeugh/sabercast> (public). Initial commit covers everything: app code, 115 contracts, multi-year stats, 6 years of Statcast defensive data, ChromaDB vectorstore, archetypes CSV, eval results, all docs.

`runtime.txt` specifying python-3.11 for compatibility with Streamlit Cloud's supported runtimes (Cloud picked Python 3.14 on its own — fine, our code runs on both).

`.streamlit/config.toml` — theming, headless mode, telemetry off, and [client] showErrorDetails = "full" for diagnosing deployment-only failures.

`.gitignore` updated to allow data/ into the repo (under 25 MB total) so the deployed app doesn't need to rebuild Pipelines 01–04 on every cold start, while continuing to exclude secrets and OS noise.

`DEPLOY.md` with the step-by-step instructions for the Streamlit Cloud side of the workflow.

Streamlit Cloud app created at <https://sabercast-mlb.streamlit.app>, connected to the main branch, OPENAI_API_KEY set via the Cloud secrets pane.

Two deployment-only bugs caught and fixed

Secret retrieval. Our get_openai_api_key() only checked os.environ and local files. Streamlit Cloud puts secrets into st.secrets[...] but does not always propagate them to environment variables. The app booted, the landing page rendered, then the Gap Filler diagnose call raised RuntimeError: OpenAI API key not found from inside _client(). Fix: added st.secrets["OPENAI_API_KEY"] as the second search location, between the env var and the local file lookups. Module remains importable from non-Streamlit contexts (pipelines, eval scripts) because the streamlit import is guarded by try/except.

Redacted client errors. Streamlit Cloud redacts client-side error tracebacks for safety. The full traceback is available in *Manage app → Logs*. Documented in DEPLOY.md so anyone debugging future deploys knows where to look.

What it produced

A live, public Streamlit app at <https://sabercast-mlb.streamlit.app/>

End-to-end Gap Filler run on the deployed instance: 41.5 seconds, 1 gpt-4o + 11 gpt-4o-mini calls. Roster summary, Plotly delta chart, gap cards, recommended targets (from the ChromaDB vectorstore), pricing comparables, and the highest-priority banner all render exactly as on local.

Two deployment-proof screenshots saved at docs/checkpoint3/deployed_01_landing.png and docs/checkpoint3/deployed_02_gap_filler_after_diagnose.png.

Continuous deployment from the GitHub main branch — every push redeploys in ~30 seconds.